GRAVITON CMS

Dual Report Card & Gradebook Template System

────────────────────────────────────────

Document Type: Implementation Plan

Version: 1.0

Date: June 2026

System: Graviton Core v26.4

Status: Proposed — Awaiting Approval

# Table of Contents

1.  Executive Summary

2.  Current System Analysis

3.  Proposed Architecture

4.  Report Card Templates

4.1  Nursery & Primary Template

4.2  Secondary Template

4.3  Template Switching Logic

5.  Gradebook Views

5.1  Nursery & Primary Gradebook

5.2  Secondary Gradebook

6.  Database & Configuration

7.  Implementation Phases

8.  File Change Summary

9.  Risk Assessment

10.  Testing & Verification Plan

# 1. Executive Summary

This document outlines the plan to implement a dual-template system for both Report Cards and the Gradebook within Graviton CMS. The system will automatically detect whether a student belongs to the Nursery/Primary level or the Secondary level (JSS/SSS) and render the appropriate template with a tailored design, grading scale, and layout.

The goal is to provide age-appropriate, visually distinct academic reports that meet the expectations of parents, students, and regulatory standards for each educational level.

Key Benefits:

Age-appropriate presentation of academic results

Different grading scales per level (descriptive vs. numeric)

Customizable column layouts for each level

Single codebase with template branching — no data duplication

Admin-configurable template settings via the Settings panel

# 2. Current System Analysis

The current Graviton CMS uses a single, unified report card template and gradebook layout for all class levels. While functional, this creates several limitations:

| Aspect | Current Limitation |
| --- | --- |
| Grading Scale | One grading scale for all levels; nursery/primary needs descriptive ratings |
| Score Columns | All levels show Assignment, Test1, Test2, Project, Exam — too complex for nursery |
| Report Layout | Same formal layout used for 3-year-olds and 17-year-olds |
| Behavioural Traits | No dedicated section for nursery/primary behavioural/psychomotor assessment |

Existing Infrastructure That Supports This Change:

The classes table already has a level field that categorizes classes

The scores table stores all score data uniformly — templates only change presentation

The settings table can store template configuration as JSON

The report card generator in ui.js is already modular enough to branch

# 3. Proposed Architecture

## 3.1 Template Selection Flow

The system will use a simple decision tree based on the student's class level:

Step 1: User requests a report card or opens the gradebook for a student/class.

Step 2: System looks up the class record from the classes table.

Step 3: The class.level field is checked (e.g., "Nursery", "Primary", "JSS", "SSS").

Step 4: If level is "Nursery" or "Primary" → Template A (Nursery/Primary) is used.

Step 5: If level is "JSS" or "SSS" or "Secondary" → Template B (Secondary) is used.

Step 6: The appropriate template renders using the same underlying score data.

## 3.2 Configuration Architecture

Template behaviour will be configurable via the Admin Settings panel. A new settings key report_card_config will store a JSON object with per-level settings:

{
  "nursery_primary": {
    "grading_scale": "descriptive",
    "show_position": false,
    "show_percentage": false,
    "show_behavioural_traits": true,
    "show_psychomotor": true,
    "score_columns": ["ca", "exam"],
    "max_score": { "ca": 40, "exam": 60 },
    "grade_map": {
      "A": { "min": 70, "label": "Excellent" },
      "B": { "min": 60, "label": "Very Good" },
      "C": { "min": 50, "label": "Good" },
      "D": { "min": 40, "label": "Fair" },
      "E": { "min": 0, "label": "Needs Improvement" }
    }
  },
  "secondary": {
    "grading_scale": "numeric",
    "show_position": true,
    "show_percentage": true,
    "show_behavioural_traits": false,
    "show_psychomotor": false,
    "score_columns": ["assignment", "test1", "test2", "project", "exam"],
    "max_score": { "assignment": 10, "test1": 10, "test2": 10, "project": 10, "exam": 60 },
    "grade_map": {
      "A1": { "min": 75, "label": "Distinction" },
      "B2": { "min": 70, "label": "Very Good" },
      "B3": { "min": 65, "label": "Good" },
      "C4": { "min": 60, "label": "Credit" },
      "C5": { "min": 55, "label": "Credit" },
      "C6": { "min": 50, "label": "Credit" },
      "D7": { "min": 45, "label": "Pass" },
      "E8": { "min": 40, "label": "Pass" },
      "F9": { "min": 0, "label": "Fail" }
    }
  }
}

# 4. Report Card Templates

## 4.1 Nursery & Primary Template

Design Philosophy: Warm, colourful, and parent-friendly. Emphasizes holistic development over raw academics. Uses descriptive grades and includes dedicated sections for behavioural and psychomotor skills.

Template Sections:

| Section | Contents |
| --- | --- |
| Header | School logo, name, address, motto, term/session, student photo |
| Student Info | Name, class, admission number, age, gender, attendance summary |
| Academic Performance | Simplified table with Subject ¦ CA Score ¦ Exam Score ¦ Total ¦ Grade ¦ Remark |
| Grading Key | Descriptive scale: A = Excellent (70-100), B = Very Good (60-69), C = Good (50-59), D = Fair (40-49), E = Needs Improvement (0-39) |
| Behavioural Traits | Grid of traits rated 1-5: Punctuality, Neatness, Honesty, Attentiveness, Politeness, Obedience, Teamwork, Leadership, etc. |
| Psychomotor Skills | Grid of skills rated 1-5: Handwriting, Drawing, Sports, Verbal Fluency, Creativity, Musical Skills, etc. |
| Teacher's Comment | Free text comment from the class/form teacher |
| Head Teacher's Comment | Free text comment from the head teacher |
| Next Term Info | Resumption date, fees due, items to bring |
| Footer | School stamp area, signature lines, print date |

## 4.2 Secondary Template

Design Philosophy: Formal, data-rich, and WAEC/NECO-aligned. Emphasizes detailed score breakdowns, class rankings, and percentage analysis. No behavioural traits section.

Template Sections:

| Section | Contents |
| --- | --- |
| Header | School logo, name, address, motto, term/session, student photo |
| Student Info | Name, class, admission number, gender, number in class, attendance record |
| Academic Performance | Detailed table: Subject ¦ Assignment (10) ¦ Test 1 (10) ¦ Test 2 (10) ¦ Project (10) ¦ Exam (60) ¦ Total (100) ¦ Grade ¦ Position ¦ Remark |
| Grading Key | WAEC-aligned: A1 (75-100), B2 (70-74), B3 (65-69), C4 (60-64), C5 (55-59), C6 (50-54), D7 (45-49), E8 (40-44), F9 (0-39) |
| Summary Statistics | Total score, average, overall position, class average, highest/lowest in class |
| Performance Chart | Optional bar/radar chart showing subject performance |
| Class Teacher's Comment | Auto-generated or manual comment based on average |
| Principal's Comment | Free text from the principal |
| Next Term Info | Resumption date, fees, school calendar highlights |
| Footer | School stamp, signature lines, QR verification code, print date |

## 4.3 Template Switching Logic

The template switching is determined at render time using the class level. The pseudocode below illustrates the branching logic:

function generateReportCard(student, term, session) {
    const classRecord = getClass(student.class_name);
    const level = classRecord.level;  // "Nursery", "Primary", "JSS", "SSS"
    
    const isNurseryPrimary = ["Nursery", "Primary"].includes(level);
    
    if (isNurseryPrimary) {
        return renderNurseryPrimaryReport(student, term, session);
    } else {
        return renderSecondaryReport(student, term, session);
    }
}

# 5. Gradebook Views

## 5.1 Nursery & Primary Gradebook

Layout: Simplified spreadsheet with fewer columns and descriptive grading.

Column Structure:

| S/N | Student Name | CA (40) | Exam (60) | Total (100) | Grade |
| --- | --- | --- | --- | --- | --- |
| 1 | Amara Johnson | 35 | 52 | 87 | A (Excellent) |

Key Features:

Only 2 score input columns (CA and Exam) instead of 5

Grade column shows descriptive label (e.g., "A — Excellent")

No class position/ranking column

Colour-coded grades for quick scanning (green = good, amber = fair, red = needs improvement)

Bulk entry mode with simplified input

## 5.2 Secondary Gradebook

Layout: Full-featured spreadsheet with detailed CA breakdown and rankings.

Column Structure:

| S/N | Student Name | Assign (10) | Test1 (10) | Test2 (10) | Proj (10) | Exam (60) | Total | Grade |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Chidi Okafor | 8 | 9 | 7 | 8 | 55 | 87 | A1 |

Key Features:

Full 5-column CA breakdown (Assignment, Test 1, Test 2, Project, Exam)

Automatic total and grade calculation using WAEC scale

Class position/ranking auto-calculated and displayed

Subject average and class statistics shown at bottom

Export to Excel/PDF functionality

# 6. Database & Configuration

## 6.1 No Schema Changes Required for Scores

The existing scores table already stores all necessary fields (assignment, test1, test2, project, exam, total, grade). For nursery/primary, the unused columns (test2, project) will simply remain null — no schema migration needed.

## 6.2 New Settings Key

A new entry in the settings table will control template behaviour:

| Key | Value Type | Description |
| --- | --- | --- |
| report_card_config | JSON (TEXT) | Stores grading scales, column visibility, trait toggles per level |

## 6.3 Class Level Mapping

The system will use the following mapping to determine which template to use:

| Class Level | Template | Gradebook View |
| --- | --- | --- |
| Nursery 1 / Nursery 2 | Template A (Nursery/Primary) | Simplified (2 columns) |
| Primary 1 – Primary 3 | Template A (Nursery/Primary) | Simplified (2 columns) |
| Primary 4 – Primary 6 | Template A (Nursery/Primary) | Simplified (2 columns) |
| JSS 1 – JSS 3 | Template B (Secondary) | Full (5 columns) |
| SSS 1 – SSS 3 | Template B (Secondary) | Full (5 columns) |
| Custom Level | Admin-configurable | Admin-configurable |

# 7. Implementation Phases

## Phase 1: Configuration & Settings (1–2 days)

Create the report_card_config settings key with default JSON values

Add a "Report Card Settings" section in the Admin Settings panel

Build UI for admins to customise grading scales, column visibility, and trait lists per level

Add level detection helper function: getTemplateType(className)

## Phase 2: Gradebook Branching (2–3 days)

Refactor the existing gradebook renderer to accept a template configuration object

Create the simplified nursery/primary gradebook view (2-column CA input)

Preserve the existing secondary gradebook view (5-column CA input)

Add level-based branching at the point where the gradebook is rendered

Ensure score saving works correctly regardless of which columns are visible

Test data integrity: scores saved from simplified view load correctly in full view

## Phase 3: Report Card Templates (3–5 days)

Design and build the Nursery/Primary HTML report card template

Add behavioural traits and psychomotor skills sections with 1-5 rating inputs

Design and build the Secondary HTML report card template with WAEC grading

Add class position, percentage, and summary statistics to secondary template

Implement template switching logic in the report card generator

Add print-optimised CSS for both templates (A4 portrait)

Implement PDF export for both templates

## Phase 4: Testing & Polish (1–2 days)

Test with real data across all class levels

Verify offline report card generation works for both templates

Test print output quality on physical printers

Gather feedback from teachers and admin users

Fix edge cases (students changing levels mid-session, empty score handling)

Estimated Total Duration: 7–12 working days

# 8. File Change Summary

| File | Action | Description |
| --- | --- | --- |
| ui.js | MODIFY | Add template branching in report card generator and gradebook renderer |
| ui.js | MODIFY | Add nursery/primary report card HTML template function |
| ui.js | MODIFY | Add nursery/primary simplified gradebook view |
| ui.js | MODIFY | Add behavioural traits & psychomotor input/display sections |
| main.js | MODIFY | Add getTemplateType() helper function |
| supabase-client.js | MODIFY | Ensure report_card_config syncs in settings whitelist (already covered) |
| style.css | MODIFY | Add print CSS for both report card templates |

Note: No new database tables or migrations are required. All changes are UI/presentation layer only, with configuration stored in the existing settings table.

# 9. Risk Assessment

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Class level field is empty or inconsistent | Medium | Low | Default to secondary template if level is unknown; add validation on class creation |
| Teachers enter scores in wrong template view | Low | Low | Scores are stored the same way regardless of view; no data loss possible |
| Existing report cards look different after update | Medium | Medium | Only apply new templates going forward; existing PDF exports are unaffected |
| Print layout breaks on different paper sizes | Low | Medium | Design for A4 portrait; add print preview before printing |

# 10. Testing & Verification Plan

## 10.1 Functional Tests

Open gradebook for a Nursery class → should show 2-column (CA + Exam) layout

Open gradebook for a JSS class → should show 5-column layout

Enter scores in nursery gradebook → verify they save correctly to the scores table

Enter scores in secondary gradebook → verify all 5 CA fields save correctly

Generate report card for Primary 3 student → verify nursery/primary template renders

Generate report card for SSS 2 student → verify secondary template renders

Print nursery report card → verify it fits A4, includes traits and psychomotor

Print secondary report card → verify it fits A4, includes position and WAEC grades

Change a class from Primary to JSS → verify template switches on next report generation

Test with a student who has no scores → verify graceful empty state for both templates

## 10.2 Offline Tests

Generate nursery/primary report card while offline → should work from IndexedDB data

Generate secondary report card while offline → should work from IndexedDB data

Open gradebook while offline → correct template should render based on cached class data

## 10.3 Edge Case Tests

Student transfers from Primary 6 to JSS 1 mid-session → old reports stay in old template, new ones use secondary

Admin changes grading scale in settings → new reports reflect updated scale immediately

Class with no level set → defaults to secondary template with a console warning

— End of Document —

Prepared for Graviton CMS • June 2026